Agile Model & Framework

What is the Agile methodology?

- An approach that divides work into phases

- Emphasizing continuous delivery and improvement

- Enabling adaptive planning, rapid execution, and ongoing evaluation, leading to more responsive and successful outcomes

- Agile utilizes collaborative, cross-functional teams, emphasizes open communication, teamwork, adaptability, and trust

- Team takes the lead on deciding how the work will get done, self-organizing around granular tasks and assignments

- A set of core values that put people first

- Agile is governed by a set of ceremonies

How it works?

- Teams organize their work in sprints, estimate in story points, and prioritize their backlogs

- Several agile frameworks have emerged, including Scrum, Kanban, Lean, and Extreme Programming (XP).

What is Agile Framework?

- A flexible, iterative approach to project management that emphasizes collaboration, continuous delivery, and adaptability.

- It values people, customer feedback, and working solutions over rigid processes and documentation.

- Teams tailor Agile practices to their needs, blending frameworks like Scrum and Kanban for optimal results.

- Experiment with Agile practices and regularly review their effectiveness to foster continuous improvement and team collaboration

- To deliver Most Viable Product

Agile Principles

- Early and continuous delivery

- Welcome changing requirements

- Deliver working software frequently

- Business people and developers must work together daily

- Build projects around motivated individuals

- Face-to-face conversation

- Primary measure of progress

- Promote sustainable development

- Continuous attention to technical excellence

- Simplicity - Not maximizing the amount of work

- Self-organizing teams

- Team reflects on how to become more effective, then tunes and adjusts its behavior accordingly

Product Work Cycle

Product Roadmap:

- It’s a plan of action that aligns the organization around short and long-term goals for the product or project, and how they will be achieved

- Outlines the vision, direction, priorities and progress of a product

- Essential to communicating how short-term efforts match long-term business goals

- Product owners use roadmaps to collaborate with their teams and build consensus on how a product will grow and shift over time

Which teams use product roadmaps?

- Internal roadmap for the development team

- Internal roadmap for executives

- Internal roadmap for sales

Product Backlog:

- A prioritized list of work for the team that is derived from the product roadmap

- A structured and carefully maintained list used by the Product owner to guide the development team’s tasks

- Most important items are shown at the top of the product backlog

- Product owner isn't pushing work to the development team

- Team pulls work from the product backlog based on capacity

Benefits

- Improved prioritization

- Increased efficiency

- Better communication

- Reduced waste

- Improved customer satisfaction

EPIC

- A body of work that can be broken down into smaller units

- Serves to manage tasks

- Delivered over a set of sprints

Benefits

- Helpful to organize your work and to create a hierarchy

- Scope is flexible, based on customer feedback and team cadence

- Practical drivers for most agile programs

Understanding Epics

- Product roadmap - how a product or solution will evolve over time

- Theme - an organization goal

- Initiatives – product roadmap is expressed and visualized as a set of initiatives plotted along a timeline

- Epics - Breaking initiatives into epics helps keep the team’s daily work

Creating an agile epic

Reporting - managers and executives want to oversee

Storytelling - story of how you arrived at the current state of a feature or product

Culture - dictate the size and granularity of an epic

Time – use estimation frameworks; couple weeks to complete; Not too long and not too short

Break down an agile epic

- Breaking down an epic into more practical stories helps in understanding a project and maintaining momentum

Options to consider while creating stories

- User role or persona - Create a unique story for each user persona

- Ordered steps — Break down the process and create a story for each step

- Culture — Let team norms dictate if a story is a quick task or a week-long project

- Time — Barring another agreed-upon convention, design stories that can be completed in one sprint or less

User Stories:

- Smallest unit of work in an agile framework

- It’s an end goal, expressed from the software user’s perspective

- An informal, general description of a software feature

- Purpose of a user story is to articulate how a piece of work will deliver a particular value back to the customer

- Estimated using values 0, 1, 2, 3, 5, 8, 13, etc

Benefits

- Keep the focus on the user

- Enable collaboration

- Drive creative solutions

- Create momentum

Roles & Responsibilities

Product Manager:

- Drives the development of a product, defining its strategy, roadmap, and features

- Responsible for identifying customers' needs and the larger business objectives that a product or feature will fulfill

Responsibilities

- Understanding and representing user needs.

- Monitoring the market and developing competitive analyses.

- Defining a vision for a product.

- Aligning stakeholders around the vision for the product.

- Prioritizing product features and capabilities.

- Creating a shared brain across larger teams to empower independent decision-making

Product Owner:

- Works more closely with the development team to execute against the goals that the product manager helps to define

- Typically prioritizes the work

Responsibilities

- Works with internal stakeholders

- Helps teams execute on a shared vision

- Outlines the plan for achieving success

- Owns team backlog and fulfillment work

- Involved in day-to-day activities

Scrum Master:

- Facilitator of scrum focusing on time-boxed iterations called sprints

- Master of scrum to ensure the scrum framework is followed

- Works with each member of the scrum team to guide and coach the team

- Act as coaches to the rest of the team

- committed to the foundational elements of scrum & delivery still remains flexible and open to opportunities

Skills

- Leadership - must exhibit leadership qualities without being authoritative

- Effective communication – Provides Clear and transparent communication; ensure all team members and stakeholders understand the project's status, goals, and obstacles

- Problem-solving - Often deals with impediments and conflicts

- Adaptability - should be adaptable and open to change; need to adjust to the evolving needs of the team and the project

- Facilitation skills - ability to effectively facilitate meetings and scrum ceremonies; ensure these events run smoothly and focus on the intended outcomes

- Coaching and mentoring - Coaches and mentor team members in agile and scrum principles, helping them continually improve

- Technical knowledge - While not mandatory, having a technical background can be beneficial, especially when working with development teams; It allows scrum masters to better understand the technical challenges faced by the team

- Time management - must manage time effectively to keep the team on schedule and meet sprint goals

Responsibilities

- Facilitate daily standups

- Protect the team from over-committing and scope creep

- Participate in the meeting and capture feedback

- Note areas for improvement and action items for future sprints

- Work as the administrator of the scrum board.

- Ensure that cards are up to date and the scrum tools like Jira are working well

- Reporting: Regular analysis of burndown charts

- Aids the team by eliminating external blockers and managing internal roadblocks

- Meet individually with team members and stakeholders for team development and getting to know one another

Scrum Ceremonies

- Events where the scrum master, product owner, and development team meet to plan work, discuss work in progress, gather feedback, etc

- Provide a structured framework for regular communication, keeping the team focused and aligned to improve their processes

- Four main Scrum ceremonies: Sprint planning, Daily stand-up (daily scrum), Sprint review and Sprint retrospective

Sprint planning:

- Held at the beginning of the sprint and is where teams identify what can be delivered in the sprint and how that work will be achieve

Attendees: Development team, scrum master, product owner

When: At the beginning of a sprint

Duration: Usually around one hour per week of iteration

Purpose:

  - PO will have a prioritized product backlog

  - Group collectively estimates the effort involved

  - Team will then make a sprint forecast outlining how much work the team can complete

Daily stand-up:

- A short / quick daily meeting to discuss progress and identify blockers

Attendees: Development team, scrum master, product owner

When: Once per day, typically in the morning

Duration: No more than 15 minutes

Purpose:

  - To quickly inform everyone of what's going on across the team.

  - Not a detailed status meeting

  - Tone should be light and fun, but informative

  - Have each team member answers the following questions:

    - What did I complete yesterday?

    - What will I work on today?

    - Am I blocked by anything?

Sprint review:

- Also called an iteration review, where the scrum team meets to reveal what was accomplished during the sprint.

- Team shows which backlog items are “Done” to stakeholders and teammates

Attendees: Development team, scrum master, product owner

When: At the end of a sprint

Duration: Typically 45 minutes per week of iteration

Purpose:

  - To showcase the work of the team

  - Get immediate feedback from project stakeholders

Sprint retrospective:

- To review what was successful during the sprint and what can be improved upon

Attendees: Development team, scrum master, product owner

When: At the end of a sprint

Duration: Typically 45 minutes per week of iteration

Purpose:

  - Getting rapid feedback to make the product and development culture better.

  - Understand what worked well, what didn't & what could have been done better

User Story

- User stories are concise, user-focused descriptions of desired outcomes that drive collaboration and value in Agile teams.

- They help teams understand the "why" behind their work and break down large projects into manageable tasks.

- Writing effective user stories involves clear personas, goals, and benefits, ensuring alignment and momentum.

- Start by breaking down your next big project into user stories to clarify priorities and foster team engagement

What is User Story?

- It is a smallest unit of work in an agile framework. It’s an end goal, not a feature and is expressed from the software user’s perspective

- An informal, general description of a software feature

- Purpose of a user story is to articulate how a piece of work will deliver a particular value back to the customer

- Includes a brief description of the desired functionality, the user’s perspective, and acceptance criteria

- User stories are also the building blocks of larger agile frameworks, such as epics and initiatives.

- Written by the product owner, product manager, etc

How to write user stories?

- Definition of “done” — The story is generally “done” when the user can complete the outlined task, but make sure to define what that is.

- Outline subtasks or tasks — Decide which specific steps need to be completed and who is responsible for each of them.

- User personas — For whom? If there are multiple end users, consider making multiple stories.

- Ordered Steps — Write a story for each step in a larger process.

- Listen to feedback — Talk to your users and capture the problem or need in their words. No need to guess at stories when you can source them from your customers.

- Time — Time is a touchy subject. Many development teams avoid discussions of time altogether, relying instead on their estimation frameworks. Since stories should be completable in one sprint, stories that might take weeks or months to complete should be broken up into smaller stories or should be considered their own epic

- Often expressed as persona + need + purpose (who, what & why)

Standard format: “As a [user], I want [goal] so that [reason].”

Who – For whom the application is built

What – What is the intent

Why – the purpose

Story points and estimation

- A relative estimation method in Agile that helps teams assess effort, complexity, and risk

- Encourages team collaboration, reduces emotional bias, and improves forecasting

- Review past estimates to improve accuracy

- Story points estimation is a team sport

What is a story point?

- A unit of measure used to express the relative effort required to complete a user story or task

- Consider complexity, risk, and the amount of work, rather than specific hours or days

What factors influence story points?

- Complexity of the work, the amount of effort required, potential risks, and any dependencies or unknowns.

- Also consider how similar tasks have been estimated and completed in the past

- How a product will grow and shift over time

How it is done?

- Fibonacci numbers starting with zero (0, 1, 2, 3, 5, 8, 13, 21, etc.)

- Modified version of the sequence (0, .05, 1, 2, 3, 5, 8, 13, 20, 40, 100)

- 20 points is the upper limit

- Conversion rate (e.g., 1 point = 4 hours)

- Measure “velocity” of team

- Finally track velocity using burn down chart